SADE Case Manager (SCM)

Technical Specification Document

Fraud Case Management & SAS Alert Triage Integration

| Document Version | 1.0 - MVP Specification |
| --- | --- |
| Date | February 2026 |
| Classification | Confidential |
| Status | Draft |

# Table of Contents

# 1. Executive Summary

This document defines the technical specification for SADE Case Manager (SCM), a greenfield fraud investigation case management platform designed to integrate with SAS Alert Triage (SFD). SCM will serve as the primary tool for fraud investigators at the bank, enabling them to receive escalated alerts, investigate suspicious transactions, manage investigation cases, and produce audit-ready disposition records.

The MVP scope focuses on three core capabilities: (1) ingesting alerts and alert events from SAS Fraud Detection via CDC and Kafka pipelines, (2) providing an investigation workspace where analysts can create and manage fraud cases with associated alerts and transactions, and (3) delivering operational and regulatory reports. Future phases will extend SCM to handle AML, compliance, application fraud, and other investigation domains.

## 1.1 Project Context

SAS Alert Triage currently handles real-time fraud scoring and alert generation. However, the investigation workflow, from case creation through disposition and reporting, requires a purpose-built case management system. SCM fills this gap by providing a dedicated investigation environment that reads from and writes back to the shared Fraud Datamart (FDM).

## 1.2 Key Design Principles

- Domain-Driven: Multi-domain architecture (Payment Fraud, Credit Card Fraud, Application Fraud, Internal Fraud) with domain-scoped access control.

- Event-Sourced Data: Transaction and alert data flow through Kafka and CDC pipelines into FDM; SCM reads from FDM and writes case-specific data to its own schema.

- Modular & Extensible: Plugin-style domain modules allow new investigation types without core platform changes.

- Separation of Concerns: SCM owns case lifecycle; FDM owns transaction and alert master data; SFD owns detection and scoring.

# 2. System Architecture Overview

## 2.1 High-Level Component Map

The system consists of four primary layers as defined in the Components sheet of the design workbook:

| Layer | Component | Description |
| --- | --- | --- |
| BOSS Layer | TRX Response Kafka Publisher | Publishes transaction response data from the bank’s orchestration layer to Kafka topics. |
| BOSS Layer | Kafka – FDM Adapter | Consumes Kafka messages and forwards JSON-formatted transaction data to the FDM REST API. |
| BOSS Layer | SFD CDC (Change Data Capture) | Reads alert-related changes from the SFD database and pushes them in JSON format to the FDM API. |
| Fraud Datamart (FDM) | FDM API (REST) | Ingests transaction, alert, rule, and enrichment data and writes to the relational datamart. |
| Fraud Datamart (FDM) | FDM Domain Service | Parses incoming JSON payloads and maps them to the relational data model. |
| Fraud Datamart (FDM) | FDM Database (PostgreSQL) | Central repository for all fraud-related data: transactions, alerts, rules fired, entities. |
| Case Manager (SCM) | CM Web UI (Vue.js) | Single-page application for fraud analysts, managers, and admins. |
| Case Manager (SCM) | CM API (REST) | Backend services for case CRUD, alert association, reporting, search, and user management. |
| Case Manager (SCM) | CM Security Module | Authentication (OIDC/KeyCloak or LDAP) and domain-scoped role-based authorization. |
| Case Manager (SCM) | CM Domain Service | Business logic for case workflow, assignment, SLA tracking, and transaction marking. |
| Case Manager (SCM) | CM Data / Repo | Data access layer connecting to SCM’s own PostgreSQL schema and reading from FDM. |
| External | Authentication System (XC1) | OIDC-compliant identity provider (KeyCloak recommended). |
| External | Kafka (XC2) | Message broker for asynchronous, resilient data pipelines. |

## 2.2 Data Flow Architecture (Text Diagram)

The following describes the end-to-end data flow:

| Step | Flow | Description |
| --- | --- | --- |
| 1 | Bank Core → SAS SFD | Real-time transaction request sent to SAS for fraud scoring. |
| 2 | SAS SFD → BOSS | SAS returns scored response with rules fired and alert recommendation. |
| 3 | BOSS → Kafka Topic | BOSS publishes the full transaction response (request + enrichment + response + rules fired + alert info) to a Kafka topic. |
| 4 | Kafka → FDM Adapter → FDM API | Adapter reads Kafka, transforms JSON, and POSTs to FDM API. This decouples FDM availability from real-time flow. |
| 5 | SFD DB → CDC → FDM API | CDC captures alert lifecycle changes (status transitions, assignments, dispositions) from SFD’s internal database and sends to FDM. |
| 6 | FDM API → FDM DB | FDM Domain Service parses JSON and writes to relational tables (Transaction, Alert, Alert_Event, Rule Fired, Entity dimensions). |
| 7 | SCM UI → SCM API → FDM DB + SCM DB | Analysts use the SCM UI. SCM reads alert and transaction data from FDM, and writes case-specific data (case records, case-alert links, comments, attachments, transaction markings) to SCM’s own schema. |

# 3. Integration Architecture with SAS Alert Triage

## 3.1 Integration Strategy

SCM does not connect directly to SAS Alert Triage at the API level. Instead, two mediated pipelines populate the shared Fraud Datamart (FDM), and SCM reads from FDM. This approach provides resilience (Kafka buffering), separation of concerns, and avoids coupling SCM to SAS’s proprietary internal schema.

### 3.1.1 Pipeline A: Transaction + Rules Fired (Kafka)

- Trigger: Every SAS-scored transaction response processed by BOSS.

- Format: JSON payload containing request fields, enriched data, response fields, rules fired array, and alert recommendation.

- Transport: Kafka topic (e.g., sfd.trx.response).

- Consumer: Kafka-FDM Adapter, a lightweight service that deserializes JSON and calls FDM REST API.

- FDM writes: Transaction, Tran x Rule (Rule Fired), and entity dimension upserts (Customer, Account, Card, Device).

### 3.1.2 Pipeline B: Alert Lifecycle (CDC)

- Trigger: Any DML change in SFD’s internal alert tables.

- Captures: Alert creation, status transitions (created → enqueued → assigned → actioned → closed), severity changes, disposition, user assignment.

- Transport: CDC connector (Debezium or custom) reading SFD DB WAL, publishing to Kafka or directly calling FDM API.

- FDM writes: Alert, Alert_Event, Alert_Activity, Alert_Event x Alert.

## 3.2 Data Fields Ingested from SAS Alerts

The following table maps SAS Alert Triage fields to FDM schema columns:

| SAS Field | FDM Column | Type | Notes |
| --- | --- | --- | --- |
| Alert ID | alert.id | PK | Unique SFD-generated alert identifier |
| Alert Event ID | alert_event.id | PK | Event that triggered the alert |
| Entity Type | alert_event.entity_type | FK | customer, account, card, device |
| Entity Key | alert_event.entity_key | FK | Entity identifier value |
| Trigger Transaction ID | alert_event.trigger_tran_id | FK | Transaction that caused the alert event |
| Severity / Score | alert.severity, alert_event.score | INT | Risk score or categorical severity (1-5) |
| Status Code | alert.status_code | FK | created, enqueued, assigned, actioned, closed, etc. |
| Close Type | alert.close_type | FK | confirmed_fraud, cleared, same_device, same_ip_login, etc. |
| Source | alert_event.source | FK | Alert source system (payment_fraud, app_fraud, int_fraud) |
| Enhanced Data | alert_event.enhanced_data | JSON | Additional SAS-enriched attributes |
| Timestamps | alert.create_ts, close_ts, first_analyse_ts | TS | Lifecycle timestamps for SLA computation |
| User IDs | alert.first_analyse_user_id, close_user_id | FK | Analyst who reviewed/closed the alert |
| Disposition | alert_activity.disposition_type_code | FK | Final disposition decision |

## 3.3 Integration Pattern: Event-Driven with Batch Fallback

- Primary: Event-driven via Kafka. Near-real-time latency (seconds). Guarantees at-least-once delivery with idempotent FDM writes.

- Fallback: Nightly batch reconciliation job that compares SFD DB alert counts/statuses against FDM to catch any missed CDC events.

- Recommendation: Start with Kafka + CDC for MVP. Add batch reconciliation in Phase 2 for production hardening.

# 4. Data Model & Schema Design

## 4.1 Schema Ownership

The system uses two distinct PostgreSQL schemas:

- fdm schema (Fraud Datamart): Owns all transaction, alert, entity, and rule data. Populated by BOSS/Kafka and SFD/CDC pipelines. Read-only from SCM’s perspective.

- scm schema (Case Manager): Owns case lifecycle data: Case, Case x Alert, Case Comments, Case Attachments, Case Contacts, Transaction Marking, User, Role, Domain, and configuration tables.

## 4.2 Core Tables (from Design Workbook DataModel Sheet)

The following table summarizes the complete data model with table types, key columns, and data sources:

| Type | Table | Key Columns | Data Source |
| --- | --- | --- | --- |
| fact | Transaction | id, time, type_code, party_no, customer_no, request_data (JSON), response_data (JSON), related_tran_id, channel_code, is_monetary, amount, currency_code, amount_lc, ip_addr | BOSS / Kafka |
| fact | Alert_Event | id, time, source (FK alert_source), entity_type, entity_key, trigger_tran_id, severity, score, enhanced_data (JSON) | SFD DR (Kafka) |
| dim | Alert | id, alert_event_id, create_ts, severity, status_code, first_analyse_ts/user_id, close_ts/user_id, close_type + computed SLA durations | SFD DB (CDC) |
| fact | Alert_Activity | id, time, alert_id, type_code, queue_id, user_id, disposition_type_code | SFD DB (CDC) |
| bridge | Alert_Event x Alert | alert_event_id, alert_id (M:N relationship) | SFD DB (CDC) |
| dim | Case | id, name, domain_id, status, severity, owner_user_id, create_ts, close_ts, comments | SCM only |
| bridge | Case x Alert | case_id, alert_id, is_active, begin_ts, end_ts | SCM only |
| dim | Transaction Marking | tran_id, mark_tran_id, mark_type_code, total_fraud_amount, customer_fraud_amount, bank_fraud_amount | SCM only |
| dim | User | id, name, employee_no, username, password_hash (NL), email | SCM only |
| dim | Role | id, name (analyst, manager, admin, reviewer) | SCM only |
| dim | Domain | id, name (Payment Fraud, Credit Card Fraud, Application Fraud, Internal Fraud) | SCM only |
| bridge | Domain x User | domain_id, user_id, role_id, is_active, begin_ts, end_ts | SCM only |
| dim | Alert_Source | id, name, domain_id | SCM only |
| dim | Rule | id, name, description, pseudo_code | FDM |
| fact-bridge | Tran x Rule (Rule Fired) | tran_id, rule_id, time, is_fired | BOSS / Kafka |
| fact-bridge | User_Activity | id, time, type, user_id, alert_id, tran_id, rule_id (audit log) | CDC + SCM |
| dim | Case_Contacts | id, name, organization, department, email, phone | SCM only |
| dim | Channel | code (PK), name (IB, MB, CC, etc.) | FDM |
| dim-code | tran_type | id, code, name, category, is_monetary | FDM |
| config | Config | id, parameter, number_value, text_value (e.g., fraud_amount_level_1: 5000) | SCM only |
| config | System_Setting | id, setting_key (UNIQUE), setting_value, data_type, description, updated_by, updated_ts | SCM only |
| fact | Approval_Request | id, request_type (case_closure ¦ user_creation), entity_id, requested_by, requested_ts, status (pending ¦ approved ¦ rejected), reviewed_by, reviewed_ts, review_comment | SCM only |

## 4.3 Critical Relationships & Design Decisions

Based on the Issues sheet analysis, the following design decisions are recommended:

| Issue | Question | Recommended Decision |
| --- | --- | --- |
| IS-001 | Multi-project authorization | Implement domain-scoped RBAC via Domain x User bridge. Users only see alerts/cases in their authorized domains. |
| IS-002 | Alert data in SCM DB? | No. Alerts reside in FDM (populated via CDC). SCM reads FDM for alert data. Cases arrive pre-created from SFD (upstream already decided these are fraud/high-fraud). Alerts and their details are viewable within the Case Detail screen via the Alerts tab — there is no standalone Alert List triage screen. |
| IS-005 | Alert in multiple cases? | Yes, supported by Case x Alert M:N bridge table with is_active flag. An alert can appear in multiple cases (e.g., same alert relevant to two parallel investigations). |
| IS-006 | All alerts visible in SCM? | Alerts are visible only within the context of their parent case. Cases are created upstream by SFD when alerts are confirmed as fraud or high-fraud. There is no separate Alert List screen for triage — the analyst’s entry point is always the Case List. |
| IS-007 | FDM separate from SCM DB? | Yes, separate schemas. FDM owns transactional/alert master data; SCM owns case lifecycle. They share a PostgreSQL instance but with distinct schemas and access controls. |
| IS-010 | Transaction marking location | Separate Transaction_Marking dimension table. Transaction table remains immutable. Markings (fraud, not-fraud, cancel) stored as versioned records with mark_type_code, amounts. |
| IS-011 | Code table validation | Soft validation: accept unknown codes (accumulate from incoming data) but flag for admin review. No hard FK rejection of incoming transactions. |
| IS-012 | Maker-Checker Governance | Configurable via System_Setting (maker_checker_enabled: true/false). When enabled: (a) Case Closure requires a second analyst/user to review and approve — the same user who initiated closure cannot approve it. (b) User Creation by an Admin requires a second Admin to approve. Both flows use the Approval_Request table. When disabled, single-user actions proceed immediately. |
| IS-013 | LDAP-Only Authentication Mode | Configurable via System_Setting (ldap_only_mode: true/false). When enabled, only users present in the connected LDAP directory can sign in or be provisioned. Local user creation is blocked. When disabled, both LDAP and local (KeyCloak-managed) users are supported. |

# 5. MVP Feature Specifications

## 5.1 Use Cases (from Design Workbook)

The following use cases define the MVP functional scope:

| ID | Module | Use Case | Navigation | Role |
| --- | --- | --- | --- | --- |
| UC-001 | — | Login to System | Home → Dashboard | Public |
| UC-002 | Case Mgmt | View Alerts Within Case | Case Detail → Alerts Tab | Fraud Analyst |
| UC-003 | Case Mgmt | List Cases | Dashboard → Case List | Fraud Analyst |
| UC-004 | Case Mgmt | Update Case | Case List → Case Detail | Fraud Analyst |
| UC-005 | Case Mgmt | Close Case / Set Disposition | Case Detail → Close Dialog | Fraud Analyst |
| UC-006 | Case Mgmt | View Transactions Within Case | Case Detail → Transactions Tab | Fraud Analyst |
| UC-007 | Case Mgmt | Mark / Unmark Transaction as Fraud | Case Detail → Transactions Tab | Fraud Analyst |
| UC-008 | Case Mgmt | Add Comment / Attachment | Case Detail → Comments / Attachments Tab | Analyst |
| UC-009 | Reporting | Generate/View Report | Reports → — | All roles |
| UC-011 | Case Mgmt | Review Triggered Rules & Contributing Objects | Case Detail → Alerts Tab → Rule Detail | Fraud Analyst |

## 5.2 MVP Feature Breakdown

### 5.2.1 Authentication & Authorization

- OIDC integration with KeyCloak (recommended) or LDAP fallback.

- Domain-scoped RBAC: Fraud Analyst (case owner), Reviewer (comment-only), Manager (full access across analysts), Admin (system config only, no business access).

- Session management with automatic logout and case release on disconnect.

- LDAP-Only Mode (IS-013): A toggle in Admin Settings (ldap_only_mode) restricts sign-in exclusively to LDAP-sourced users. When enabled, local account creation is disabled and only users resolvable against the configured LDAP directory can authenticate. When disabled, both LDAP and local KeyCloak-managed accounts are accepted.

- Maker-Checker for User Creation (IS-012): When maker_checker_enabled is ON, a new user account created by an Admin enters 'pending_approval' state. A second, distinct Admin must review and approve before the account becomes active. The creating Admin cannot approve their own request.

### 5.2.2 Case-Centric Model (No Standalone Alert Triage)

- Cases arrive pre-created: SFD (the upstream detection engine) identifies fraud or high-fraud alerts and pushes them into SCM as cases via the CDC/Kafka pipeline. Analysts do not triage raw alerts — they receive investigation-ready cases.

- Alerts within Case: Each case contains one or more linked alerts. The analyst views alert details (triggered rules, contributing objects, associated transactions, entity information) inside the Case Detail → Alerts tab.

- Transactions within Case: Transactions linked to the case’s alerts are visible in the Case Detail → Transactions tab, where the analyst can mark/unmark fraud.

- No standalone Alert List screen: The analyst’s entry point is always Dashboard → Case List → Case Detail. Alert data is consumed within the case context.

### 5.2.3 Case Management

- Case List: Filterable by status (Open/Closed), owner, domain, severity, date. List columns: Case ID, Case Name, Status, Create User, Create Date, Update User, Update Date, Total Amount. Default filter: My Cases (assigned to current analyst).

- Case Origin: Cases are created automatically by the upstream SFD system via the CDC/Kafka pipeline. When SFD confirms an alert as fraud or high-fraud, a case is generated in SCM with the alert(s) already linked. Analysts do not manually create cases.

- Case Detail: Full investigation workspace with tabs for Alerts (view linked alerts, triggered rules, contributing objects per UC-011), Transactions (with fraud marking), Related Entities (Customer, Debit Card, Account, Credit Card), Comments, Attachments, History (audit log).

- UC-011 (Rules & Contributing Objects): Within the Alerts tab of Case Detail, the analyst can drill into each linked alert to review its triggered rules and contributing objects. The analyst can selectively include/exclude these from the investigation scope. This is context-bound — only objects related to the alert’s fired rules are available, not free-form search.

- Transaction Marking: Mark/unmark transactions as fraud directly from Case Detail. Capture total_fraud_amount, customer_fraud_amount, bank_fraud_amount.

- Free-text Comments: Threaded comments on cases.

- File Attachments: Upload supporting documents to a case.

- Case Assignment: Owner can transfer case; Manager can reassign. On logout, cases become available for manager intervention.

- Maker-Checker for Case Closure (IS-012): When maker_checker_enabled is ON, an analyst who clicks 'Close Case' actually submits a closure request (status transitions to PENDING_CLOSURE). A different analyst, reviewer, or manager must then approve or reject the closure. The initiating user is blocked from self-approving. When maker_checker_enabled is OFF, case closure is immediate and single-step as before.

### 5.2.4 Search

- Transaction Search: Search by entity type and key from SAS message schema (device IP, domain name, customer no, card no, account no). Consider Elasticsearch for free-text and pattern matching.

- Case Search: Separate search page with filters (date, status, domain, owner).

- Transaction popup: Click any transaction row to see all columns displayed vertically in a modal.

### 5.2.5 Reporting (MVP Reports from Design Workbook)

| ID | Report | Mode | Description |
| --- | --- | --- | --- |
| REP-001 | Case Report | Online | Cases open within a date range |
| REP-002 | Alert Report | Online | Alerts open within a date range, with duration, reopen count, user count |
| REP-003 | Alarm Action Count Report | Batch | Dispositions and counts by channel, daily/weekly |
| REP-004 | Channel-Based Action Report | Batch | Fraud alert volume by channel |
| REP-005 | Rule Performance Report | Batch | Rule effectiveness: alert_id, trx_id, rule_id, disposition, channel |
| REP-006 | User Performance Report | Batch | Analyst operational metrics |
| REP-007 | User SLA Report | Batch | Average and total SLA times per analyst |
| REP-008 | Queue Detail Status | Online | Open, closed, monitored alerts by user/scenario/action |
| — | Agent Close Report | Online | Per-alert: who closed, time spent, re-opened alert SLA calculated separately |
| — | Fraud Amount by Channel | Online | Confirmed fraud amounts by channel in 3 tiers (small/medium/large per config) |
| — | IP Report | Online | All transactions from a given IP address |
| — | Device Report | Online | All transactions from a given device ID |

# 6. API Design

## 6.1 SCM REST API Endpoints

Based on the API sheet, the following REST endpoints are defined for the Case Manager:

| Method | Endpoint | Description | Request |
| --- | --- | --- | --- |
| POST | /api/cases | Create new case | {name, domain_id, severity, ...} |
| GET | /api/cases | List cases (limited fields) | ?status=open&domain=1&page=1 |
| GET | /api/cases/{id} | Get case details | Path: id |
| PUT | /api/cases/{id} | Update case data | {updated fields} |
| DELETE | /api/cases/{id} | Soft delete case | Path: id |
| POST | /api/cases/{id}/alerts | Add alert to case | {alert_id, rules[], objects[]} |
| DELETE | /api/cases/{id}/alerts/{alertId} | Remove alert from case | Path: case_id, alert_id |
| POST | /api/cases/{id}/comments | Add comment | {text} |
| POST | /api/cases/{id}/attachments | Upload attachment | multipart/form-data |
| GET | /api/alerts | List alerts (from FDM) | ?source=&status=&severity= |
| GET | /api/alerts/{id} | Get alert detail | Path: id |
| POST | /api/transactions | Create transaction record | FDM API |
| GET | /api/transactions | Search transactions | ?entity_type=&entity_key= |
| GET | /api/transactions/{id} | Get transaction detail | Path: id |
| PUT | /api/transactions/{id}/mark | Mark transaction as fraud | {mark_type, amounts} |
| PUT | /api/transactions/{id}/unmark | Unmark transaction | {mark_type} |
| GET | /api/reports/{reportId} | Execute/view report | ?from=&to= |
| GET | /api/approvals | List pending approval requests | ?type=case_closure¦user_creation |
| PUT | /api/approvals/{id}/approve | Approve a pending request | {review_comment} |
| PUT | /api/approvals/{id}/reject | Reject a pending request | {review_comment} |
| GET | /api/settings | List all system settings | Admin only |
| PUT | /api/settings/{key} | Update a system setting | {setting_value} |
| GET | /api/admin/users | List users (with pending status) | Admin only |
| POST | /api/admin/users | Create user (pending if M-C on) | {name, email, role, domain_id} |

# 7. UI/UX Recommendations

## 7.1 Screen Inventory

Based on the UI-Cases, UI-Reports, UIReq, and Mockups sheets, the following screens are required:

| Screen | Description & Key Elements |
| --- | --- |
| Login | Standard OIDC login flow. Redirects to Dashboard on success. |
| Dashboard (Home) | Summary widgets: Open Cases count, My Cases, Pending Approvals (if maker-checker ON), SLA breach warnings. Quick navigation to Cases, Search, Reports. |
| Case List | Tabbed view: Open Cases ¦ Closed Cases. Columns: checkbox, Case ID, Case Name, Status, Create User, Create Date, Update User, Update Date, Total Amount. Export to Excel capability. Default filter: My Cases (assigned to current analyst). |
| Case Detail | Investigation workspace. Header: Case ID, Name, Status, Owner, Domain, Severity. Tabs: (1) Alerts — linked alerts with triggered rules and contributing objects (UC-011), (2) Transactions — transactions from linked alerts with fraud marking, (3) Related Entities (Customer, Debit Card, Credit Card, Account), (4) Comments, (5) Attachments, (6) History/Audit Log. Actions: Close, Send to Review, Assign, Mark Transaction. |
| Search | Dedicated search page. Transaction search by entity type/key. Case search by filters. Results display as table with clickable rows. |
| Reports | Report selection page. From/To date pickers. Online reports render in-page; batch reports are emailed as Excel. |
| Admin / Config | System parameters (fraud_amount_level_1/2/3), domain management, user-role assignments. Admin role only. Includes System Settings panel with governance toggles: (1) Maker-Checker Enabled — when ON, case closure and user creation require dual approval; (2) LDAP-Only Mode — when ON, only LDAP-sourced users can authenticate; local account creation is disabled. Also includes a Pending Approvals queue showing approval requests awaiting the current admin's action. |

## 7.2 Investigator Journey (End-to-End Workflow)

The typical investigation flow from alert to case closure:

| Step | Action | Description |
| --- | --- | --- |
| 1 | Case Arrival | SFD identifies fraud/high-fraud alerts and creates cases automatically. CDC/Kafka pushes cases with their linked alerts into SCM. Cases appear in the analyst’s Case List with status=OPEN. |
| 2 | Analyst Opens Case | Analyst navigates to Dashboard → Case List (filtered to “My Cases”). Selects a case to open the Case Detail workspace. |
| 3 | Review Linked Alerts | Within Case Detail → Alerts tab, analyst reviews all linked alerts: triggered rules, contributing objects, and associated transactions per alert. |
| 4 | Review Transactions | Analyst switches to the Transactions tab. Views all transactions linked via the case’s alerts. Searches for additional related transactions by entity (device IP, card, customer). |
| 5 | Transaction Marking | Analyst marks confirmed fraud transactions, entering total fraud amount split between bank and customer portions. |
| 6 | Investigation Notes | Analyst adds comments documenting findings, uploads supporting documents (screenshots, correspondence). |
| 7 | Peer Review (Optional) | Analyst sends case to Reviewer. Reviewer receives email with link, opens case in read-only + comment mode. |
| 8 | Case Disposition | Analyst selects final disposition (confirmed_fraud, cleared, etc.) and initiates closure. If maker-checker is enabled (IS-012), the case enters PENDING_CLOSURE and a different user must approve. If maker-checker is disabled, closure is immediate. Disposition propagates to linked alerts on final approval. |
| 9 | Manager Oversight | Manager reviews analyst SLA performance, case quality via reports. Can reassign cases, override closures. |
| 10 | Reporting | Operational and regulatory reports generated on demand (online) or scheduled (batch). |

## 7.3 Role-Based Access Matrix

| Capability | Fraud Analyst | Reviewer | Manager | Admin |
| --- | --- | --- | --- | --- |
| Create Case | ✓ | — | ✓ | — |
| Edit/Close Case | ✓ (own) | — | ✓ (all) | — |
| Approve Case Closure * | ✓ (others’) | ✓ | ✓ (all) | — |
| Add Comments | ✓ | ✓ | ✓ | — |
| Mark Transactions | ✓ | — | ✓ | — |
| Reassign Case Owner | — | — | ✓ | — |
| View All Cases in Domain | ✓ (own) | ✓ (assigned) | ✓ (all) | — |
| Run Reports | ✓ | ✓ | ✓ | — |
| System Configuration | — | — | — | ✓ |
| User-Role Management | — | — | — | ✓ |
| Approve User Creation * | — | — | — | ✓ (others’) |
| Toggle System Settings | — | — | — | ✓ |

* Rows marked with an asterisk apply only when maker_checker_enabled is ON (see Section 11.4). When OFF, these approval steps are bypassed and the original user’s action takes effect immediately.

# 8. Technical Stack Recommendations

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | Vue.js 3 + Vite | Specified in Components sheet. Use PrimeVue or Element Plus for enterprise UI components. Pinia for state management. |
| Backend API | Java 21 + Spring Boot 3 | Enterprise-grade, strong PostgreSQL integration, excellent security ecosystem (Spring Security + OIDC). Alternative: Node.js/NestJS if team prefers. |
| Database | PostgreSQL 16 | Specified in Components sheet. Two schemas (fdm, scm) in same instance for MVP. Separate instances for production scale. |
| Search Engine | Elasticsearch 8 | For transaction free-text search (device IP, domain name patterns). Optional for MVP, recommended for Phase 2. |
| Message Broker | Apache Kafka | Specified in Components sheet (XC2). Used for TRX response pipeline and CDC events. |
| CDC | Debezium | Industry-standard PostgreSQL WAL-based CDC. Captures SFD DB changes and publishes to Kafka. |
| Authentication | KeyCloak | Mentioned in UIReq sheet. OIDC-compliant. LDAP integration available. Supports domain-scoped claims. |
| File Storage | MinIO / S3-compatible | For case attachments. Metadata in SCM DB, files in object storage. |
| Reporting | JasperReports or custom | Batch reports generated as Excel and emailed. Online reports rendered via API + Vue components. |
| CI/CD | GitLab CI / GitHub Actions | Containerized deployments with Docker + Kubernetes. |
| Monitoring | Prometheus + Grafana | Application metrics, SLA dashboards, pipeline health monitoring. |

# 9. Implementation Roadmap

## 9.1 Phase Overview

| Phase | Theme | Duration | Scope |
| --- | --- | --- | --- |
| Phase 0 | Foundation | 6 weeks | Project setup, DB schema creation, authentication integration, CI/CD pipeline, FDM API skeleton, CDC connector POC. |
| Phase 1 (MVP) | Core Investigation | 12 weeks | Case List + Case Detail (alerts, transactions, entities, comments, attachments, history tabs), transaction fraud marking, basic search, role-based access, 4 core reports (REP-001, REP-002, REP-006, REP-008). System Settings panel with maker-checker toggle and LDAP-only mode toggle. Approval_Request workflow for case closure and user creation. |
| Phase 2 | Advanced Investigation | 8 weeks | UC-011 (Rules & Contributing Objects), Elasticsearch integration for advanced search, full report suite (REP-003 through REP-007), batch report email delivery, Agent Close Report, Fraud Amount by Channel Report. |
| Phase 3 | Operational Excellence | 8 weeks | SLA tracking & breach alerts, case assignment workflow with queue management, reviewer workflow with email notifications, file attachments (MinIO), case export (PDF/Excel template), batch reconciliation job. |
| Phase 4 | Multi-Domain Expansion | 10 weeks | AML case type, compliance case type, configurable workflow engine, domain-specific rule sets, SNA (Social Network Analysis) module on roadmap. |
| Phase 5 | Analytics & Automation | 8 weeks | Dashboard analytics widgets, trend analysis, auto-case creation from high-severity alerts, similar alert analysis (when confirmed fraud, find other alerts with same rules), exemption system for rule suppression. |

## 9.2 Critical Path Items

- FDM API + CDC Pipeline: Without data flowing into FDM, SCM has nothing to display. This is the top-priority dependency.

- SFD Database Access for CDC: Requires coordination with SAS vendor for WAL access or trigger-based CDC setup.

- Kafka Infrastructure: Must be provisioned and topic schemas agreed upon before development begins.

- KeyCloak Deployment: Authentication is a gating factor for all UI work.

- SAS Message Schema Documentation: Transaction search and entity mapping depend on understanding the full SAS request/response schema.

# 10. Future Scalability & Extensibility

## 10.1 Multi-Domain Architecture

The Domain dimension table and Domain x User bridge already support multiple investigation domains. To add a new domain (e.g., AML):

- Add domain record (e.g., id=5, name="AML").

- Configure Alert Sources that feed into this domain.

- Assign users with appropriate roles to the new domain.

- Optionally, add domain-specific UI views or report templates.

## 10.2 Extensibility Points to Build Now

- Configurable Workflow States: Store case status transitions in a state_machine_config table rather than hardcoding. MVP should support OPEN → IN_REVIEW → PENDING_CLOSURE → CLOSED flow (where PENDING_CLOSURE is used when maker-checker is enabled). The engine should be table-driven to accommodate future state additions.

- Plugin Architecture for Reports: Reports should be defined as metadata (SQL template + parameters + output format) in a report_definition table. New reports can be added without code changes.

- Webhook/Event Bus: Emit case lifecycle events (case.created, case.closed, alert.added) to an internal event bus. Future integrations (email notifications, SIEM forwarding, regulatory reporting) subscribe to these events.

- Custom Fields: Consider a case_custom_fields table (entity-attribute-value pattern) to allow domain-specific case attributes without schema changes.

- Governance Controls via System_Setting: The System_Setting table and Approval_Request table enable future governance toggles (e.g., mandatory reviewer sign-off, IP-based login restriction, automatic case escalation) without schema or code changes — just add a new setting_key and corresponding business logic.

# 11. Security, Audit & Compliance

## 11.1 Security Requirements

- All API endpoints require valid OIDC token. No anonymous access.

- TLS 1.3 for all HTTP traffic.

- Database connections over TLS with certificate pinning.

- Sensitive fields (customer PII) encrypted at rest in PostgreSQL using pgcrypto.

- Rate limiting on API endpoints to prevent abuse.

- CORS restricted to known SCM frontend domains.

## 11.2 Audit Logging

The User_Activity table provides a comprehensive audit trail. Every significant action is logged:

- Case creation, update, status change, closure.

- Alert added/removed from case.

- Transaction marking/unmarking.

- Login/logout events.

- Configuration changes (admin actions).

Audit records are immutable (INSERT-only) and include: timestamp, user_id, action_type, affected entity (alert_id, tran_id, case_id), and before/after values for changes.

## 11.3 SLA Computation

Three SLA durations are computed per alert (from DataModel comments):

- Time to First Analysis: (first_analyse_ts - create_ts): How quickly an alert is picked up.

- Investigation Duration: (close_ts - first_analyse_ts): Time spent actively investigating.

- Total Processing Time: (close_ts - create_ts): End-to-end alert lifecycle.

SLA thresholds should be configurable per domain in the Config table. Breach alerts should be surfaced on the Dashboard.

## 11.4 Maker-Checker Governance Framework (IS-012)

The system provides a configurable maker-checker (dual-approval) mechanism to enforce segregation of duties for critical actions. This is toggled globally via the System_Setting table (key: maker_checker_enabled). When disabled, all actions proceed in single-step mode.

### 11.4.1 Case Closure — Maker-Checker Flow

- Maker (Initiator): An analyst selects a disposition and clicks “Close Case.” Instead of immediate closure, the case transitions to PENDING_CLOSURE status and an Approval_Request record is created (request_type = case_closure, status = pending).

- Checker (Approver): Any other analyst, reviewer, or manager in the same domain (but NOT the initiating user) sees the pending closure in their queue. They review the case disposition, evidence, and comments, then click “Approve” or “Reject.”

- On Approval: The case moves to CLOSED, the disposition propagates to linked alerts, and both users are recorded in the audit log.

- On Rejection: The case reverts to its previous status (OPEN or IN_REVIEW), and the initiating analyst is notified with the rejection reason.

- Constraint: The system strictly enforces that requested_by ≠ reviewed_by on the Approval_Request record. The UI hides the “Approve/Reject” buttons for the requesting user.

### 11.4.2 User Creation — Maker-Checker Flow

- Maker (Admin A): Creates a new user account (assigns name, email, role, domain). The account is persisted with status = pending_approval. The user cannot log in until approved.

- Checker (Admin B): A different Admin reviews the pending user request in the Admin Pending Approvals queue. They verify the role assignment, domain scope, and identity, then approve or reject.

- On Approval: The user account becomes active and the user can authenticate. If LDAP-only mode is also enabled, the system validates that the user exists in LDAP before allowing activation.

- On Rejection: The pending account is deactivated and the requesting Admin is notified with the rejection reason.

- Constraint: Same enforcement — the creating Admin cannot approve their own user creation request (requested_by ≠ reviewed_by).

### 11.4.3 Data Model Support

The Approval_Request table (Section 4.2) stores all pending, approved, and rejected requests. Key columns: request_type (case_closure | user_creation), entity_id (case_id or user_id), requested_by, requested_ts, status (pending | approved | rejected), reviewed_by, reviewed_ts, review_comment. This table provides a full audit trail of all maker-checker decisions.

## 11.5 LDAP-Only Authentication Mode (IS-013)

The system supports a configurable LDAP-only mode, controlled via the System_Setting table (key: ldap_only_mode). This setting is managed by Admin users in the Admin / Config screen.

- When ldap_only_mode = true: Only users who exist in the connected LDAP directory can authenticate. The local user creation form is disabled (greyed out with explanatory text). Any user provisioning must originate from LDAP — the system resolves and syncs LDAP users on login or via scheduled sync. If maker-checker is also enabled, the LDAP-sourced user still requires Admin approval before activation.

- When ldap_only_mode = false: Both LDAP-sourced users and locally created (KeyCloak-managed) users can authenticate. The Admin can create local accounts as usual.

- Interaction with Maker-Checker: The two settings are independent. All four combinations are valid: (a) maker-checker ON + LDAP-only ON — strictest mode: only LDAP users, dual approval required; (b) maker-checker ON + LDAP-only OFF — dual approval for both LDAP and local users; (c) maker-checker OFF + LDAP-only ON — single-step LDAP-only; (d) maker-checker OFF + LDAP-only OFF — maximum flexibility.

## 11.6 System Settings Administration

The System_Setting table provides a centralized, database-driven configuration for governance toggles and operational parameters. Admin users manage these settings via the Admin / Config screen.

| Setting Key | Type | Default | Description |
| --- | --- | --- | --- |
| maker_checker_enabled | BOOLEAN | false | Enables dual-approval workflow for case closure and user creation. |
| ldap_only_mode | BOOLEAN | false | Restricts authentication to LDAP-sourced users only. Disables local account creation. |
| fraud_amount_level_1 | NUMBER | 5000 | First threshold for fraud amount classification. |
| fraud_amount_level_2 | NUMBER | 50000 | Second threshold for fraud amount classification. |
| fraud_amount_level_3 | NUMBER | 500000 | Third threshold for fraud amount classification. |
| sla_first_analysis_minutes | NUMBER | 60 | SLA threshold (minutes) for first alert analysis. |
| sla_total_processing_hours | NUMBER | 48 | SLA threshold (hours) for total alert processing time. |

Changes to System_Setting values are recorded in the User_Activity audit log with before/after values.

# 12. Risk Assessment & Mitigation

| Severity | Risk | Description | Mitigation |
| --- | --- | --- | --- |
| HIGH | SFD CDC Access | SAS vendor may restrict direct database WAL access for CDC. | Negotiate CDC access early. Fallback: SAS may offer an event API or webhook mechanism. Alternative: polling-based sync. |
| HIGH | Kafka Schema Agreement | Transaction response JSON schema must be documented and versioned. | Establish schema registry (Confluent Schema Registry). Define v1 schema in Phase 0. |
| MEDIUM | SAS Message Schema Gaps | Transaction search depends on knowing all entity fields in SAS messages. | Request full SAS request/response schema documentation. Build entity extraction as a configurable mapping. |
| MEDIUM | Scope Creep: Exemption System | The Exemption System (from UseCases sheet) adds significant complexity. | Defer to Phase 5. Document requirements but exclude from MVP. |
| MEDIUM | Performance: Large Transaction Volumes | FDM could accumulate millions of transactions. Report queries may slow. | Implement table partitioning (by date) from day one. Add materialized views for heavy reports. Plan for read-replica if needed. |
| LOW | Profile Variables Storage (IS-009) | SFD profile variable computation and storage strategy undecided. | Separate concern: Not in SCM scope. Recommend bank-side computation (option b) or separate product (option c). SCM consumes computed data via FDM. |
| LOW | Attachment Storage | Large files (PDFs, images) could grow storage rapidly. | Use MinIO/S3 with lifecycle policies. Set per-file size limits (e.g., 25MB). Total per-case limit configurable. |

## 12.1 Recommended Proof-of-Concepts

- POC 1: CDC Pipeline — Set up Debezium reading from a test SFD-like PostgreSQL instance, publishing to Kafka, consumed by FDM Adapter. Validates end-to-end data flow.

- POC 2: FDM API + SCM Read — Populate FDM with sample alert/transaction data. Build a minimal SCM API that reads alerts and displays in a Vue.js list. Validates the dual-schema architecture.

- POC 3: KeyCloak Integration — Stand up KeyCloak, configure OIDC client for SCM, implement domain-scoped claims. Validates authentication flow.

# 13. Open Questions & Next Steps

## 13.1 Open Questions Requiring Stakeholder Input

| ID | Ref | Question |
| --- | --- | --- |
| OQ-001 | IS-003 | Can SCM–SFD disposition sync use Crunchy PostgreSQL directly, or must it go through the CDC/Kafka pipeline? |
| OQ-002 | IS-004 | Should standard audit fields (created_by, created_ts, updated_by, updated_ts) be in every table or in a shared audit table? |
| OQ-003 | IS-009 | Who computes profile variables? Decision needed: SFD internal (DS2+Redis), bank-side (RisingWave/ClickHouse), or a separate product? |
| OQ-004 | UC-010 | How should new alerts be created in SCM when generated by the source system? Automatic via CDC, or requires explicit “Send to Case Management” action in SFD? |
| OQ-005 | Reporting | Should batch reports be stored in a report archive for historical access, or generated on-demand each time? |
| OQ-006 | Performance | Expected daily alert volume and transaction volume? Needed for capacity planning and partitioning strategy. |
| OQ-007 | Deployment | On-premises or cloud deployment target? Affects infrastructure choices (managed Kafka vs. self-hosted, managed PostgreSQL, etc.). |
| OQ-008 | UC-011 | When an analyst adds contributing objects to a case, should this trigger any update back to SFD, or is it SCM-internal only? |

## 13.2 Immediate Next Steps

- Stakeholder review of this specification document and resolution of open questions.

- Obtain full SAS SFD request/response message schema documentation.

- Negotiate CDC access to SFD database with SAS vendor.

- Provision development environment: PostgreSQL, Kafka, KeyCloak.

- Execute POC 1 (CDC Pipeline) and POC 2 (FDM + SCM Read) within 3 weeks.

- Finalize UI wireframes based on Mockups sheet designs and UIReq feedback.

- Begin Phase 0 (Foundation) development.